## Slide 1: Data Interface Standard for Accounting Software Project Progress Report
<number>
China National Audit Office
June, 2015

## Slide 2: 1. Project background 2. Project roadmap 3. Previous work review 4. Working draft
<number>

## Slide 3
<number>
1. Project background
Project name：Data Interface Standard for Accounting Software
Project output： Guideline on Data Interface Standard for Enterprise Accounting Software
Method：Refer to ISO standards development procedures (ISO / IEC Directives - Part 1: Procedures for the technical work)
Project starting and ending time：2013～2016
Team leader: SAI China
Six Team members: SAI India, Indonesia, Kiribati, Malaysia, Poland and United States.

## Slide 4: 1. Project background 2. Project roadmap 3. Previous work review 4. Working draft
<number>

## Slide 5
<number>
2 Project roadmap
2013.4
2013.7
2013.12
2014.12
2015.6
2015.12
2016
Project initiation
Project preparation
Working draft
Enquiry
Approval
Team negotiation

## Slide 6: 1. Project background 2. Project roadmap 3. Previous work review 4. Working draft
<number>

## Slide 7
<number>
Project initiation: team building etc.
Project preparation:Questionnaire analysis reported in last meeting
  various accounting software
  different database and data structure
3 Previous work review

## Slide 8
Conclusion:
The data interface standard is needed.
Avoid blind development of interface programs
Help auditors to collect and analyse data in a timely manner.
3. Previous work review
<number>

## Slide 9
Working draft:
3. Previous work review
<number>

## Slide 10: 1. Project background 2. Project roadmap 3. Previous work review 4. Working draft
<number>

## Slide 11
<number>
2014.1
2014.4
2014.6
2014.12
Extract data elements
Draw up the original working draft
Confirm data tables
Three phases:
4 Working draft

## Slide 12
CNAO team negotiation started in Jan of 2015.
a working draft proposed by CNAO was sent to other project team members on Feb 16. Comments and suggestions are appreciated before Apr 30.
4 Working draft

## Slide 13
Comments on the proposed working draft
SAI India: several comments, for instance, country ID is needed for staff citizenship, ownership of fixed assets is jointly held or self-constructed, etc.
SAI Poland: asked for the XML Schema in text form.
4 Working draft

## Slide 14
<number>
Unify output data from two aspects.
content of output data
  accounting subjects
  subject balance
  accounting vouchers
  financial statements
  etc.
format of output data
  Output data should be in the form of XML.
4 Working draft

## Slide 15
<number>
The working draft content mainly included:
Terms and definitions
Data elements
Output of interface file
4 Working draft

## Slide 16: 4.1 Terms and Definitions
<number>
There are totally 7 terms and definitions.
Data interface: an application for data transfer and information exchange
Extensible markup language file
Data file: for data exchange or processing

## Slide 17: 4.1 Terms and Definitions
<number>
Data element: basic unit of data exported which employs a group of attributes
Data structure: internal structure of data
Electronic accounting book
Subsidiary accounting: record business from different aspects

## Slide 18: 4.2 Description principles of data element
<number>
In this standard, each data element is described from 5 aspects as follows:
Identifier: a unique six-digit number for each data element.
  The first two digits represent:
  —— 01 for common files
  —— 02 for general ledger
  —— 03 for accounting receivable and payable
  —— 04 for fixed assets
  —— 05 for staff payroll
  The third and fourth digits indicate the data table number, and the last two digits are the assigned number of each data element.
Name: the name of data element.

## Slide 19
Description: the meaning of data element.
Expression: describing the type and length of each data element:
C for numbers, alphabets and other characters.
C n for fixed length of n-bit characters.
C..n for variable length of maximum n-bit characters.
I..n for computable form of maximum n-bit integers.
Dw.d for decimal and fractional computable form; w for the maximum bits of character which includes characters before and after the decimal point; d for the maximum bits of character after the decimal point.
Annotation: Other explanation relating to the data element.
4.2 Description principles of data element
<number>

## Slide 20
<number>
Identifier: 010803
Name: Identification Type
Description: the type name of valid identification for staff members
Denotation: C..30
Annotation: such as identity card,passport,etc.
Identifier: 040502
Name: Service Condition type
Description: indicating the current condition of fixed assets
Denotation: C..60
Annotation: such as in use, not in use, and seasonal unavailable etc.
4.3 Examples of data element description

## Slide 21: 4.4 Data element overview
<number>
Type name | Number of data elements | Number of data tables
Common files | 51 | 12
General ledger | 71 | 9
Receivable and payable | 21 | 4
Fixed assets | 53 | 11
Staff payroll | 9 | 4
 | 205 | 40

## Slide 22: 4.5 Part 1. Common files ——51 data elements, 12 data tables

## Slide 23
4.6 Part 2. General ledger ——71 data elements, 9 data tables

## Slide 24
4.7 Part 3. Receivable and Payable ——21 data elements, 4 data tables

## Slide 25
4.8 Part 4. Fixed Assets ——53 data elements, 11 data tables

## Slide 26
4.9 Part 5. Staff Payroll ——9 data elements, 4 data tables

## Slide 27: 4.10 Example- Data structure of receivable
<number>
No. | Table Name | Identifier | Data Element Name
01 | Document Type | 030101 | Document Type Code
 |  | 030102 | Document Type Name
02 | Transaction Type | 030201 | Transaction Type Code
 |  | 030202 | Transaction Type Name
03 | Detailed Receivable Table | 011001 | Customer Code
 |  | 020201 | Accounts No.
 |  | 020601 | Voucher Date
 |  | 030301 | Posting Date
 |  | … … | … …
 |  | 030308 | Maturity Date
 |  | 030309 | Cancellation Voucher No.
 |  | 030310 | Cancellation Date
 |  | 030311 | Document No.
 |  | 030312 | Invoice No.
 |  | 030313 | Contact No.
 |  | 030314 | Item Code
 |  | 010601 | Settlement Method Code
 |  | 030315 | Payment Date
 |  | 030316 | Cancellation Mark
 |  | 030317 | Draft No.

## Slide 28: Thanks
<number>