INTOSAI  IT AUDIT COMMITTEE

Value for Money Audit 
Student Notes
March 2007

Table of Contents

1.	Scope	1

2.	Survey	4

3.	Evidence	15

4.	Explanation	20

5.	Recommendations	28

6.	Report types	29

# Scope

## What is Value for Money audit

Value For Money (VFM) audit is concerned with establishing an organisations objectives and analysing its resource usage and performance indicators to determine whether the organisation is operating effectively. The elements involved in achieving value for money are usually broken down into:

economy	 - spending less - inputs

- Is the auditee using resources of the right quality as an input to its business?

- Is the auditee procuring resources at the right price?

efficiency - spending well - processes

- Is the auditee doing things right?

- Is the auditee wasting resources through inefficient business processes?

effectiveness - spending wisely - outputs

- Is the auditee doing the right things?

- Is the auditee achieving its objectives by efficiently using appropriate resources to achieve optimum results.

## IT VFM issues

Economy focuses on spending less for resources of a given quality. In terms of IT expenditure economy issues might include:

- failing to take advantage of bulk discounts on consumables (disks, paper etc);

- using top quality paper for temporary outputs;

- providing an expensive workstation where a simple terminal would do;

- buying in resources when there is spare in-house capacity;

- making non-urgent international calls during peak rate periods; or

- failing to test suppliers against the competition at regular intervals.

Efficiency focuses on spending well - achieving a high level of output for a given level and quality of resources input.  IT issues relating to efficiency might include:

- performing checks that serve no real purpose;

- processes that use more computer resources than are needed through inefficient use of processing or storage facilities;

- running background tasks at peak times;

- making frequent international telephone calls when a single daily call would be sufficient; or

- duplication of systems that provide the same function.

Effectiveness is concerned with spending wisely - producing the right outputs at an appropriate quality using efficient processes and input resources of an appropriate quality and price. Ineffective use of IT might include:

- systems that serve no business function;

- systems that consume more resources than can be justified by reference to the business benefits;

- systems that impede the achievement of business objectives; or

- systems that are unreliable.

The external auditor will usually be primarily concerned with ineffectiveness but the explanation for an ineffective system may lie in failure to achieve economy or in inefficient processes that lead to high levels of unusable output or consume too much input resources.

## VFM audit objectives

Although VFM audits are retrospective the overriding objective in undertaking them lies in identifying improvements that will contribute to the effectiveness of the auditee’s operations in the future.  IT aspects of this objective include:

- improving the auditee's handling of IT strategy;

- improving the auditee's IT project management;

- improving IT services by improving the economy and efficiency of IT operations;

- validating central guidance and encouraging on the one hand its adoption and, on the other, its improvement where experience has shown that central guidance needs to be changed;

- learning lessons from past IT projects that can be applied elsewhere; and

- explaining waste with a view to avoiding it in the future.

- Where appropriate, and without compromising the SAI’s independence, the SAI may consider recommendations for corrective action in a proactive fashion, which will increase/ improve the effectiveness and efficiency of the IT system under audit.

## The VFM process

There are four stages involved in a VFM audit:

- a survey to identify suitable subjects (section 2);

- identifying evidence of under-performance (section 3); and

- identifying explanations of under-performance (section 4).

- Generating recommendations for corrective action (section 5)

# Survey

## Introduction

The aim of a VFM survey is to identify those aspects of an auditee’s business which may warrant further scrutiny.  A good subject for study will have the following features:

- Materiality: the subject will have sufficient importance in terms of cost or impact to justify the cost of undertaking the study;

- Interest: the subject must be one that would interest potential recipients of the study report;

- Evidence: there  must be sufficient, reliable and  relevant information to establish that there is a problem to be investigated; and

- Results:  there must be scope for achieving improvements through the study recommendations.

In order to identify topics that meet these criteria it is necessary to build up a model of the auditee’s business.  This involves collecting information on:

- objectives;

- organisation;

- resources;

- IT strategy and environment; and

- performance indicators.

This section explains the kinds of information that need to be gathered, ways of analysing the information and the impact of IT on study selection.

## Objectives

The auditor cannot begin to consider the effectiveness of an auditee’s operations without building up a picture of the auditee’s objectives.  The top level objectives may be defined externally by, for example, legislation or by the head of the senior management of the organisation.  They will usually form a hierarchy with a single main aim or “mission”.  A mission statement for a railway company might be to:

“maintain, develop and use railway assets to transport customers and goods with a minimum of inconvenience commensurate with the need for economy and efficiency.”

Once the mission of the organisation has been established, it should be broken down into high level objectives that contribute to the mission.  These may, in turn, be broken down to lower level objectives until operational aims and objectives are clear enough for managers to act upon them.  There is no absolute rule as to the number of objectives that should be stated at each level of the hierarchy or the number of levels that are required but it is generally reckoned to be poor practice to break a single objective down into more than eight objectives at the next level down in the hierarchy.  The desirable size and detail of the hierarchy of objectives  is a matter of judgement in the light of the complexity of the auditee’s business.

For the purposes of a VFM survey it is usually sufficient to examine the top two levels of the hierarchy of objectives.

The resulting analysis will take a form like the following:

1.	Mission

1.1	top level objective contributing to mission

1.1.1	second level objective contributing to 1.1

1.1.2	second level objective contributing to 1.1

1.2	top level objective contributing to mission

1.2.1	second level objective contributing to 1.2

and so on.

Each objective should have an “owner”.  The owner will be someone who is responsible for monitoring performance against a particular objective, defining lower level objectives and reporting on progress.  The owner of the mission should be the head of the organisation.

The requirement to monitor and report on progress against objectives implies that they should be stated in such a way that progress towards them is measurable.  An objective is of no use if there is no way to collect evidence which would show whether the organisation is achieving the objective or not.  Objectives should, however, be timeless in the sense that they should be formulated in a way that does not have to be changed unless higher level objectives change.  In the case of the railways a good objective might be to “minimise the time that it takes for a customer to buy a ticket”.

## Prioritisation

Objectives do not all have the same importance.  The auditee may have already attached a weighting to each objective to express its importance.  If no weightings have been applied then the auditor will find it useful to establish the importance of each of the objectives identified.  One method for analysing the importance of objectives is to assign 100 points to the mission statement of the organisation and then ask the head of the organisation to assign the 100 points to the top level objectives.  The owners of the top level objectives can then be asked to assign the points that they were awarded to the objectives at the next level down the hierarchy.  If this is repeated for all of the objectives in the hierarchy then a picture will be built up of the importance of each objective.

The result might look like this:

1.	100

1.1	40

1.1.1	30

1.1.2	10

1.2	60

1.2.1	15

1.2.2	45

This table provides some useful information.  The bottom level objective 1.2.2 turns out to be more important than the higher level objective 1.1.  This may have been overlooked if points had not been allocated to objectives.

## Targets

For any one time period objectives may be restated as targets.  A target requires a specific level of performance against an objective.  To use the railways example again, the objective

“minimise the time it takes for a customer to buy a ticket”

may be turned into the target

“customers should not wait more than 30 minutes at a ticket counter.”

The difference is that a specific level of service is stated in the target and this will change as the service improves whereas the objective is stated in a way that will not need to change.  Other targets for a railway might include:

- at least 90 per cent of trains should leave and arrive within 15 minutes of the scheduled time;

- costs per customer / mile travelled should be reduced by 5 per cent; and

- journey times should be reduced by 5 per cent.

## Organisation

Analysis of objectives clarifies what an organisation is aiming to do.  Analysis of the organisation and management of an organisation reveals how it proposes to meet its objectives.

The auditor should undertake a high level review of policies, standards and controls to determine whether they are appropriate and adequate.  Any weaknesses should be noted as potential risks to value for money.  Weaknesses at this level suggest a high chance of systematic failure - a tendency for all programmes to fail and may well warrant a report.

Organisational culture is a subjective area but questions of organisational culture  are worth exploring, particularly the attitudes of top management; their stance on whether the organisation should be entrepreneurial or bureaucratic; centralised or devolved; customer or product based can all potentially impact upon performance.

The auditor should also consider the financial control environment.  What are senior management attitudes to regularity, probity and governance?  Senior management attitudes are likely to influence those of the whole organisation and may give rise to value for money concerns.

The structure of an organisation can be modelled with an organisation chart.  The auditor should aim to identify the staff involved in particular activities such as policy, finance, service delivery, and sales.  A hierarchy should be built up which can be mapped onto the hierarchy of objectives.  Try to cross reference activities to objectives.  If there are activities that seem to serve no objective then this suggests either that the objectives are wrong or that the activity should cease.

Activities inherit their importance from the objectives that they contribute to.  Using the example method above, owners of objectives could be asked to allocate their objective points to activities that support their objectives.  The sum of the allocated points provides a measure of the importance of the activity.

For each main activity the auditor should consider the competence of the staff, whether they are complying with organisational standards and policies and whether they have a clear view of the objectives that they are trying to achieve.

## Resources

Resources committed represent the inputs to activities and will clearly be important in assessing the significance of an activity and whether it is being carried out economically, efficiently and effectively.  The scale of internal staff and financial resources committed to an activity should be apparent from an examination of departmental organisation, plans, reports and accounts.  Assessing external resources in terms of the burden on the organisation’s customers and others can be more difficult but should at least be considered.

It is very helpful if the auditee has a full resource management system that can provide a breakdown of the costs associated with each activity and objective.  Where there is no such system the auditor will have to estimate costs of activities from available accounting information.

## Means and ends

Assessment of VFM brings together all of the issues considered above.  They fall into two groups:

- means comprising inputs, activity, outputs and feedback; and

- ends comprising objectives, activity, impacts and review.

Activities link means and ends; they are the mechanism by which the objectives are realised.  Ends are driven by the mission of the organisation and the vision of the head of the organisation.  Means are driven by managers concerned with the process of turning input resources into outputs.  Activities link the two aspects of organisational performance.

## Impacts

Analysis of objectives and activities will have created two sets of hierarchies which have complex interactions between them as one objective may drive many activities and one activity may service many objectives.  One way of visualising the interaction is as a cell.  The mission is at the nucleus and is surrounded by objectives that interact with each other and activities.  The combination of all of the outputs of all of the activities is represented by the cell wall which is the point of interaction with the external environment. A complex organisation may be viewed as many specialised, interacting cells with a skin around all of them.

In this model, the intermediate outputs of activities which act as inputs to other activities are hidden.  Only the final outputs are visible at the cell surface.  It is these final outputs that have impacts on the external environment and will determine the success or failure of the whole cell.  It is in this external environment that stakeholders can be found.  Stakeholders are people or organisations that have a particular interest in the success or failure of the organisation these might include customers, suppliers, shareholders, the media and politicians.

In relation to VFM audit it is the impacts which determine effectiveness, intermediate outputs and the processes that produce them determine efficiency whilst input resources are concerned with economy.

Outputs are usually stated in terms of units of some product.  This information can be related to the activities which were identified.  Every activity should be related to estimates of resources consumed and outputs produced.  Although this information may help the auditor to identify an area of the organisation that is under-performing it is usually issues of effectiveness, and hence impacts, that drives study selection.

## Performance measurement

Control of an organisation requires feedback to determine whether objectives are still valid and whether activities are, in fact, meeting objectives.  The feedback is provided through a performance measurement regime which should include coverage of impacts as well as inputs, processes and outputs.  Within a such a regime, performance is measured by performance indicators which provide a measure of success or failure. There are certain features of a good performance measurement regime:

- there should be a small number of key indicators which provide feedback on the core objectives of the organisation and are balanced across economy, efficiency, and effectiveness including quality of service;

- the regime should be founded on clearly defined management responsibilities and supporting organisational structure - there should be clear links between performance indicators and the owners of objectives and the managers of activities;

- financial and management information systems should provide timely, accurate identification of full costs and output data for all levels of the organisation;

- performance indicators should be:

- relevant (linked to core objectives / activities, forward looking and cascaded throughout the organisation);

- comprehensive (reflect all important organisational aspects and fully describe activities serving the needs of a variety of stakeholders);

- bounded (limited in number for each objective / activity level);

- consistent (definitions should be consistent over time and across activities / objectives);

- comparable over time and between organisations;

- verifiable by both internal and external audit;

- organisational controls should ensure that performance is regularly reviewed by comparing performance indicators over time, between business units, with other organisations and against normative models provided by statements of best practice;

- under-performance should attract swift and decisive action;

- activities should be set targets which interpret their performance indicators in the context of a given level of performance required in a particular time frame;

- performance information should be used for both accountability (objectives) and control (management).

A regime like that described above will enable management to assess their own performance as well as highlighting areas of concern for the external auditor.  If the auditee has no performance monitoring regime the auditor may wish to make a point of recommending that one be set up before undertaking any detailed VFM audit work.  The absence of a control mechanism is a major systematic weakness that will put the whole of the auditee’s business in jeopardy - lack of evidence is evidence of danger!

Benchmarking involves comparing key performance indicators with those of other organisations.  This can be done using existing performance indicators where they are comparable across organisations or through an external survey designed to reveal differences in performance of similar functions.

Stakeholders are outsiders with a particular interest in the organisation. They can provide a different type of insight into the success or failure of programmes, and on the extent of value for money achieved.  They are rarely concerned with the internal workings of the organisation and focus mainly on the effectiveness of the programme and the quality of what is delivered by it.

Groups of stakeholders which are often important include:

- politicians;

- journalists and the media;

- customers and beneficiaries; and

- academic and professional bodies.

All of these groups have their own perspective on the organisation and their own sources of intelligence on the effectiveness with which the organisation delivers particular programmes.  Their views are a useful addition to the survey information gathered by direct examination of the organisation.

## Study selection

The sections above provide a framework for the collection of a vast array of information about the auditee’s objectives, activities, performance and stakeholders.  This information can be considered in a number of different ways to highlight areas of the business that have failed or are failing.

The auditor may focus on:

- a table of activities that sets out their importance, the resources they consume, linked objectives, linked performance indicators and stakeholders.  For each heading the auditor could note any evidence of under-performance;

- a table of objectives that sets out their priority, links to activities, links to performance indicators and stakeholders;

- services such as finance, estates management, IT, or personnel cross referenced to the objectives to which they relate; or

- stakeholder feedback on a particular programme with cross references to the performance information and activities involved.

There are many possible ways of identifying a topic suitable for a VFM audit report but there are some principles that help to eliminate unsuitable topics:

- the subject should be material in the sense that the resources consumed are significant or the objectives of the programme are critical to the organisation;

- there should be evidence of under-performance; and

- the auditor should be able to provide an explanation that will make a difference in the future.

Reasons for choosing a particular topic include:

- poor performance;

- high cost;

- low priority linked to high cost;

- high priority;

- evidence of weaknesses in management ethics or culture;

- evidence of control weaknesses or systematic failure of projects; or

- relevance to many organisations.

The process of selecting good subjects for VFM audit studies may be likened to a jeweller examining a many-faceted stone.  There are many ways to look at an organisation and from some points of view it may look perfect whilst from others it looks fatally flawed.

The following diagram shows the relationship between the business model components.  The stake holders should have oversight of the entire business process.  The business itself should be driven by its aim or mission which should be reflected in the process of refinement of objectives represented by the left hand cycle.  The right hand cycle represents operational activities which should be tied to, and driven by, objectives.  Activities connect the two cycles in that they are the result of objectives and the purpose of operations; they are also the focus for performance measurement and resource management.

## Application to IT systems

The analysis above has concentrated on the business with little emphasis on IT systems. There are good reasons why studies that concentrate on IT are rare:

- spending on IT is dwarfed by spending on other aspects of the business.  In the UK central government sector spending on IT is running at some £2.5 billion per year whilst total annual cash flow is some £450 billion;

- IT is a means to an end.  IT systems exist to support activities which themselves exist to support business objectives and it is far more important to focus on the achievement of the objectives than it is to focus on the means by which objectives are achieved.

Having said this, there are occasions when a study which concentrates on IT can be justified:

- studies that investigate very large projects where the investment is material in its own right;

- studies that compare IT operations across multiple organisations;

- studies that report on gross failures or persistent failures in a particular organisation;

- studies that concentrate on the effectiveness of central guidance or methods; and

- studies that investigate the exploitation of emerging technology.

# Evidence

## Introduction

The output of the survey is a list of areas of the auditee's business where performance or costs give rise to concern.  This module examines whether there is evidence that IT systems might form part of the explanation.

The analysis used for the survey will have revealed:

- a hierarchy of objectives with associated performance indicators;

- activities linked in to objectives;

- costs linked to activities; and

- information systems that support activities.

The next stage, for the IT auditor, is to examine those information systems which support activities that are related to those objectives that are of particular concern.

There are a number of indicators of failing information systems and these are examined below.  The main categories are:

- user dissatisfaction;

- unreliable systems;

- poor integration with other information systems;

- escalating costs;

- delays in implementing new information systems;

- abandoned projects;

- high cost, or slow, maintenance; and

- disputes with providers.

The sections below examine each of these indicators and provide suggested:

- sources of information that might be used to establish whether there is evidence of failure; and

- links to possible explanations of failure.

## User dissatisfaction

The best place to start in investigating the level of user satisfaction with a system is with the system owner.  The owner will be the manager who is responsible for defining who may use the system and how it will develop.

Ask the owner who the users are.  This will validate the analysis during the survey stage and provide a list of users who may be interviewed.

Ask whether there are records of user feedback on the system. User requests for enhancement and calls to a help desk, if there is one, will be a useful indication of the level of user satisfaction with the system.

If  there are no current records of user satisfaction then a survey may be required.  Write to a sample of the users of the system asking them whether they are satisfied with the system's performance and, if not, why not.

If there is evidence of widespread user dissatisfaction then this suggests a failure to adequately involve users in the specification of the system or in the acceptance of the system when it was delivered.  There may be weaknesses in the standards for project management or in the application of them in the context of the system under examination.  User training may have been handled badly.

User dissatisfaction may equally result from poor operational management; the system may be capable of meeting its design objectives but fail to do so due to poor operational support.

## Unreliable systems

Talk to the information systems manager to find out whether logs are kept of system failures and problems reported by users.  If there is no log you may have to interview users or send out survey forms.

Systems that fail regularly point to weaknesses in the design and development standards or in their application to particular systems.  Poor operational support or inadequate infrastructure may also be part of the explanation for poor reliability.

## Poor integration

Ask users whether they have to enter information more than once or manually collate information from more than one system.  Both of these features would be likely to lead to inefficiency and user dissatisfaction.

If there is a data administrator, talk to them to find out whether the same information is stored more than once.  Duplicating the storage of information is not only inefficient but also a threat to the integrity of information as the various copies of the information may differ due to some being updated but others remaining inaccurate.

Poor integration points to weaknesses in strategic planning and co-ordination of information systems.  There may be inadequate senior management oversight of information system planning and development.

## Cost overruns

Ask the system owner to provide a copy of the business case that supported procurement or development of the system.  If there is no business case then this, in itself, is a serious weakness that points to inadequate control over the development of information systems.

Ask the system owner for a record of the budget for the system and any variations to the budget as it was progressed.  If there are significant variations then this might point to poor controls over the quality of business cases, poor project management or poor procurement procedures.

Examine running costs of the system.  If they are high then this might point to poor system design or operational inefficiency.

## Delays

Examine the business case, if any, provided by the system owner. Examine records of project board meetings. Examine the information system strategies covering the period during which the system was proposed, designed and procured or developed.

The project initiation document should break down the project into deliverables (project components) that are not more than one month apart.  There should be evidence that performance against the schedule of deliverables was monitored and any slippage investigated.  Amendments to delivery dates for components of the project should be subject to approval by the project board. Examination of project board minutes can provide evidence of the adequacy of control over the schedule of deliverables.

If there is no detailed schedule of deliverables this points to weakness in the project approval process.  If deliverables were set out but slippage against the schedule was ignored then this points to weak project management and inadequate oversight by the project board; such weaknesses may be due to poor project management standards or to failure to follow the standards in the system under investigation.

## Abandoned projects

Examine the project documentation for evidence of abandoned systems.  Minutes of the information system steering committee may also reveal a history of abandoned projects.

If there is a history of abandoned projects then this points to weaknesses in investment appraisal, requirements analysis and project management; it may also point to weaknesses in procurement procedures if systems developed by external suppliers have been abandoned.

## Running costs

If the running costs of the system are high then this may indicate an excessive degree of system maintenance.  Examine change control records to investigate the volume of system changes and how long they took.

Changes that take a long time may point to weaknesses in system design or documentation.  High volumes of changes indicate weaknesses in requirements analysis and inadequate user involvement in the development or procurement process.

If maintenance costs are reasonable but running costs are high this suggests that the system is uneconomical or inefficient which may indicate weaknesses in system design standards or in operational management.

## Disputes with suppliers

Examine correspondence between the auditee and suppliers and minutes of meetings held with suppliers.

Where the subject of investigation is a "service" then the auditor should expect to find a detailed service level agreement which specifies the nature of services to be provided and the quality of those services.  Quality of service is usually expressed in terms of measurable performance indicators so that performance against the agreement can be monitored.

Where it is a system, rather than a service, which is being examined then the auditor should look for detailed terms of reference which set out what the supplier should deliver and when.

It can be very difficult to distinguish between inadequate supplier performance and inadequate specification (terms of reference or service level agreement) by the auditee of what the supplier was to deliver.

The auditor should check that users were adequately consulted during the formulation of the specification and that they signed off the resulting specification documentation.

If the specification does not reflect user requirements then this points to weaknesses in requirements capture standards and the procurement process.

If the user specification does match user expectations but the supplier has failed to deliver the specified system or service then this suggests poor supplier evaluation during the procurement process.

# Explanation

## Introduction

This is the third stage of a VFM audit examination.  The first stage will have established the importance of the report subject area.  The second stage will have identified evidence of failure.  This stage is concerned with establishing the cause of material failure.

The factors which might explain the failure of IT systems are grouped under the headings:

- IT strategy;

- IT standards;

- user involvement;

- business cases;

- procurement;

- project management;

- operational management; and

- business continuity planning.

## IT strategy

IT systems exist to help an organisation meet its business objectives. The survey stage of the VFM audit review will have identified whether the auditee has formulated a statement of its business functions and whether the auditee's IT systems can be related to the defined objectives.

IT strategy weakness may form part of the explanation for under performance if the auditee:

- has no corporate strategy or

- has no IT strategy or

- cannot relate the IT strategy to the corporate strategy or

- has many IT systems that fall outside of the IT strategy.

Where an IT system has failed, or is failing, the auditor should consider whether it was developed outside of the IT strategy and, if so, why.  Is the strategy deficient?  Is enforcement of the strategy weak?  Is there adequate co-ordination of expenditure on IT systems?  Are senior managers committed to oversight of the development of IT systems to support their business?

## IT standards

Experience has shown that standards are important in the successful implementation of IT systems.  The UK has an organisation called CCTA (the Central Computer and Telecommunications Agency);  their mission is to help the UK public sector in the effective exploitation of information systems.  The formulation and promulgation of standards and methodologies is at the heart of CCTA’s role and, as a result, they have published a vast array of books that set out best practice in relation to various aspects of managing IT.  The notes below make frequent references to CCTA guidance.  There may be equivalent national guidance which would be more appropriate.  If you do require copies of CCTA documents they can be obtained via

CCTA Library
Rosebery Court
St Andrews Business Park
NORWICH
NR7 0HS
UK

Phone:	+44 (0)1603 704930

Many organisations have formalised their standards for project approval, design and development as part of their preparation for quality accreditation under ISO 9000;  this is a development that the auditor should applaud.  The CCTA quality management library sets out what is expected of a quality management system.

The auditee's standards should be documented and promulgated in policy statements and procedure manuals.  This should be supported by awareness programmes and training so that staff know why the standards exist and how they apply to their area of work.

The following sections provide a summary of the importance of standards in relation to IT:

- strategy;

- project and infrastructure management;

- design and development;

- technical integration; and

- change management.

### IT Strategy

IT strategy standards should define the annual planning process and its links into the corporate planning cycle.  There should be mechanisms for the review of the IT strategy and the incorporation of new projects that link into corporate objectives.  The CCTA IS planning guides set out the IS strategy life cycle and the issues that should be taken into account.

The IT strategy should be a controlled document that is owned by a committee chaired by a senior manager.  This committee is often called the IT steering committee.  Members of the committee should represent a broad cross section of the auditee's business including the interests of business users, resource management, IT management and IT operations.  If this committee does not exist or it is chaired by a junior member of staff then this suggests a lack of commitment to co-ordination of IT systems and may form part of the explanation of IT system failure.

### Management

IT standards should set out guidelines and methods to be used for the management of IT projects.  The CCTA Projects IN Controlled Environments (PRINCE) method is one such management methodology.  Project management standards set out the roles, responsibilities and procedures to be followed for IT projects.  Well defined IT project management standards promote consistent quality; their absence promotes chaos and inconsistency.

### Design and development

The auditee's standards and procedures should set out guidance and methods to be used for the design and development of IT systems. CCTA's Structured Systems Analysis and Design Method (SSADM) sets out a structure for the orderly design of information systems and may be used as a benchmark against which the auditee's standards for design and development may be measured.  The absence of strong design and development methods may lead to a failure to meet user requirements, systems that do not work at all or systems that are difficult to maintain due to poor program structure and documentation.

### Technical

Technical standards should define the corporate commitment to industry standards.  The statement of technical standards should cover operating systems, hardware, communications protocols, database management systems, data formats, networking infrastructure and programming languages.  These standards will facilitate the integration of the auditee's information systems. Absence of technical standards is likely to lead to duplication of data input, inability to consolidate information and high maintenance and support costs.

### Change management

Standards for change management should cover policy on approving new changes, documenting and testing changes, user acceptance and controls over introduction to the live IT environment.  The aim is to ensure that changes are fully evaluated before they are authorised, that they are carried out according to design and development standards and only implemented after formal testing and acceptance.

Poor change management standards are likely to result in unreliable systems with inadequate documentation.

## User involvement

IT systems exist to serve their users' needs.  If the users have systems imposed upon them or fail to take control of the development process then it is likely that the IT systems will be a hindrance rather than a help.

IT systems should be "owned" by a senior user who is responsible for co-ordinating the development and usage of the system.  The standards for project management and change control should ensure that the owner's acceptance is required at key stages in the development life cycle.

Development standards should provide for extensive consultation with users before design begins.  The owner should formally sign off the statement of user requirements as evidence that the user community is committed to it.

User awareness and training are crucial to the acceptance and efficient use of a new system.  Knowing that respected colleagues were involved in the design and development of an information system can also help in achieving commitment to the new system.

Inadequate user involvement is likely to lead to user dissatisfaction with the system that is delivered, disputes with service providers and, ultimately, operational ineffectiveness.

## Business cases

IT systems can be a substantial drain on the resources of the auditee.  They should, like any other project, be the subject of a business case that sets out:

- the owner and user community;

- members of the project board;

- a system description;

- links to other systems;

- links to objectives and activities in the corporate plan;

- standards to be complied with or reasons for deviation from corporate standards;

- options for meeting the requirement;

- benefits and a benefits realisation plan;

- estimated resources required;

- a plan for quality control;

- a plan for user awareness and training;

- any security considerations; and

- a draft timetable.

The business case is crucial to good control over information systems.  It provides a formal vehicle for project approval by the information system steering committee and a reference point against which progress on the project can be measured.  The process of formulating a business case and progressing it is set out in the CCTA PRINCE and IS guides.

Organisations that proceed with information system development without formal business cases and an appropriate approval mechanism are likely to have poorly co-ordinated and inefficient information systems.

## Procurement

Procurement of information systems and services should take place within a formal framework of procedures.  The CCTA Total Acquisition Process (TAP) is one such framework which you may wish to consider as a model against which auditee's procedures can be measured.

Best value for money is likely to be achieved through competitive tendering.  The auditee's procedures should include:

- preparation of detailed terms of reference which set out the user requirement unambiguously and form the basis of an invitation to propose;

- proposal evaluation criteria which closely follow the format of the invitation to propose;

- a schedule of deliverables which will be subject to user acceptance before payment is made;

- service level agreements which set out the level of service that the user requires;

- agreements on ownership and copyright;

- agreements on maintenance of system or service components;

- provision for escalation of any disputes that arise.

Poor procurement procedures are likely to lead to high levels of write-offs, frequent disputes with suppliers, general user dissatisfaction and high costs.

## Project management

Good project management ensures steady progress towards a well defined goal.  The CCTA PRINCE method sets out the components of good project management and may be used to compare with your auditee's practices.

Features of good project management include:

- a project board which has representatives from the user, technical and business communities;

- internal audit involvement in monitoring progress and overseeing acceptance testing;

- a project document which sets out the deliverables from each stage of the project along with quality assurance criteria and expected resource requirements;

- a risk management plan which identifies risks to the project and a strategy for reducing them to an acceptable level;

- small gaps between deliverables to ensure that the project manager is quickly aware of any slippage against targets;

- the right skills to, on the one hand, understand the user requirement but, on the other, understand any technical difficulties and limitations; and

- understanding of the need to gain the commitment of the user community through involvement, training and awareness programmes.

## Operations management

Once an information system is in place, the day to day management of the service that it provides will fall to an operations manager. In order to ensure that operations are efficient the user must clearly specify service levels that are required.  This will help to define the resources required to achieve required service levels.  The CCTA guidance on the intelligent customer function is a good starting point for an understanding of the components of good relationships between the demander (user) and provider (operations).  The CCTA IT Infrastructure Library (ITIL) is a good reference point for standards for the management of the IT infrastructure.

Ineffective operation of an information system may be due to:

- poor design or development;

- poor operational management; or

- ill-defined service level requirements.

Poor operations management will tend to result in high running costs and poor reliability.  Care will be needed to distinguish poor operational management from inadequate analysis of user requirements and from poor project management during development or procurement.

## Business continuity

Poor levels of reliability may be due to inadequate business continuity planning.  Business continuity plans should identify those activities that are critical to the auditee's business and provide for their continuation when the services that support them are disrupted.  Plans should be tested regularly to ensure that they are practicable and that the users understand what to do.

# Recommendations

It may not be enough for the SAI to stop at recognising explanations for IT system failure, and ensure that the lessons learnt are kept in mind while developing and implementing future IT systems. It may often be necessary for the SAI to generate recommendations for corrective action, which would have a positive impact on the effectiveness and/or efficiency of the current IT system being reviewed.

This will of course depend on the context in which the SAI operates. Very often, the SAI conducts its VFM review only as a post mortem, where the audit findings can only serve as lessons to be kept in mind for future IT projects, not the IT project under review. However, other SAIs conduct VFM reviews concurrently, or at the end of each phase of IT system development and implementation. In such situations, it is feasible for the SAI to give proactive recommendations for corrective action “mid-course”.

Logically, the recommendations for corrective action should flow from the explanations for failure.

# Report types

There are four main types of VFM audit report that may result from evidence of material failure:

- systematic failure at a single auditee;

- comparative study of a single function across more than one organisation;

- control failure of a single large project; or

- examination of the effectiveness of central guidance.

Common themes may emerge which would make a good subject for a VFM report.  Such a report might cover evidence of systematic failure in:

- corporate strategy;

- IT strategy;

- senior management commitment;

- policies and procedures;

- computer security policy;

- internal audit;

- personnel policies;

- procurement policies and procedures;

- control over end user computing;

- organisational structure;

- requirements analysis;

- project management;

- system administration;

- IT operations;

- change management; or

- operational controls.

If many systems appear to be failing for similar reasons then this points to a systematic control failure.  In such cases it is likely that the auditee's policies, standards or management is weak.  Such a finding will repay careful investigation as it implies that all future projects will be under threat until the control weakness is rectified.

There may also be evidence of failure of particular systems which have failed because they have not followed established policies and standards.  In these cases an investigation would concentrate on validating the auditee's standards to ensure that they were appropriate and on highlighting the adverse effects of deviation from best practice.  The outcome of a single project study would be to draw out lessons that could be applied within the auditee's business and, more widely, in other auditees.

Where a particular aspect of the auditee's use of IT has been examined at other auditees, it may be possible to establish benchmarking criteria whereby the performance of the auditee can be compared to that of others in the same line of business.  This may provide the basis for a comparative report to draw out best practice.

Where there is a department or agency that is responsible for the promulgation and maintenance of statements of best practice then a study may be designed to investigate the effectiveness of the advice that they issue.  Such a study would use auditee’s systems as an example to draw out any difficulties in implementing central guidance or the need to enhance central guidance.